Bachelor Thesis
GeoTwit – Progress Report

Miguel Santamaria
# Introduction
First note: native French speaker, I decided to write my whole Bachelor thesis in English instead of French, as a personal goal and also for my near future (it can indeed prove to an employer I'm comfortable with the Shakespeare language). I tried to be as applied as possible, but it can still remain some grammatical typos so please excuse me in advance.
## Peer
Student / Developer: Miguel Santamaria
Professor / Supervisor: Fatemi Nastaran
## Generalities
Name of the project	GeoTwit
Short description	GeoTwit is an application, which allows you to visualize real-time activities on Twitter's subjects with a map.
Start date	22 February 2016
End date	29 July 2016 – 12:00
Actual duration	450 hours
Oral defense	Between 5 and 16 September 2016

## Work Environment
This project is carried out as the final Bachelor thesis within the TIC department of the Computer Engineering sector of the Yverdon-les-Bains's HEIG-VD school, for the IICT institute. The student, supported by his supervisor, works alone on his project, at the level of both development and documentation. Notice that the subject is not confidential.
The project – selected in December 2015 – is spread across various areas, among which the web development as well as the intelligent analysis (data mining) and the data visualization.
## Project's Objectives
The Bachelor thesis consists of a personal study of a technical and scientific problem.
It forces a student to work on his own project during a whole semester. The main objectives of this work are to allow the student to develop autonomous and management skills, by analyzing, resolving and developing a problem.
In case of problems and to ensure a successful working, the student is supported by a supervisor – generally a professor from the HEIG-VD – who give him advices and check the progression of the project. At the end of the work an external expert will also judge the whole project and will be present during the student's oral defense.
# Specifications
## Description of the project
The goal of this project – GeoTwit – is to set up a web application allowing the users to enter two subject of their choice and to visualize real-time activities for these subjects on Twitter and on a geographic map. The application will allow many interesting uses, for example the real-time comparison of the people's inputs in the German and French parts of Switzerland during a time of Swiss votes.
## Features
The application will provide the following functionalities:
- The reading of keywords and the selection of geographic areas on the map by the user.
- The retrieval of Tweets, using the Twitter's APIs.
  Notice that only a certain percentage of these Tweets have geographic information, necessary for the future operations; a first filtering will thus be operated here.
- The analysis and the filtering of Tweets in order to calculate the number of Tweets by areas and by subjects.
- The visualization of the results on a map.
- The interaction (zoom-in, zoom-out, etc.) with the map. The development of this feature will involve the introduction of appropriated algorithms (like Tweet grouping) to allow an appropriated visualization by the selected zoom level.
### Tasks
Here is the chronological list of the various achievements which will be operated during this project:
- Use of the Twitter's APIs, including:
  - Retrieval and filtering of Tweets by one or more keywords.
  - Retrieval of geographic information attached to a Tweet.
  - Analysis of the percentage of Tweets having the geographic information (necessary for further processing) and the search of keywords having good results, in order to determinate the best keywords to use for properly testing the different project's features.
- Use of a cartographic library in order to use geographic maps.
- Development of the Tweet's acquisition and analysis parts.
- Development of the web interface of the application, allowing the user to enter subjects to compare, to choose the geographic areas on the map, to visualize results and to interact with the map.
- Development of a grouping algorithm in order to group Tweets by the map's zoom level.
- Tests and validation.
### Used Technologies
It was suggested to use the Scala language coupled with the Play framework, while noting other technological choices was quite possible.
Due to both my personal interests and a certain curiosity for unknown technologies in general, we decided that these choices will be retained.
By not knowing either of these technologies, I will firstly need to learn the Scala language as well as the use of the Play framework.
Notice that different web languages (like JavaScript in particular) could be used to complement the application.
### Coding Conventions
I will use the main coding conventions we saw during the HEIG-VD's courses as well as the Scala and Play conventions, among which:
1. Writing of the comments in English.
2. Use of the camelCase format in the code.
3. Writing of constants in uppercase.
4. Writing of indentations with the tabulation key.
5. Opening braces ('{') are on the same line as the instructions.
### Future Extensions
Here is a non-exhaustive list of various extensions, which could be developed if time allows it or in a hypothetic future development:
1. Implementation of an user management (inscription, connexion) in order to backup the different obtained results.
2. Storage of the most successful keywords as well as the areas having the best geographic results within the application.
3. Implementation of two alternatives to display the results:
  1. A real-time data refreshment, allowing the application to automatically receive and process new Tweets; this version will be implemented anyway.
  2. A static way, which will only display the results once without updating them.
4. Addition of social features (sharing of results, notes, etc.).
5. Add a gamification system (allowing users to gain points and trophies by the results rate of their search, implementation of a general ranking, etc.).
# Analysis
## Existing Applications
There is already many existing applications allowing an user to show Tweets on a map, among which :
1. One Million Tweet Map (http://onemilliontweetmap.com/): the one million tweet map application approaches what will be done during this project, by displaying real-time Tweets (filtered or not) on a map with grouping methods.
2. TrendsMap (http://trendsmap.com/ - found via mashable.com/): this application shows a real-time mapping of Twitter trends across the world. If you click on any word you will see a real-time stream of relevant Tweets. You have to register and / or pay to access more content.
3. Tweetping (https://tweetping.net/): shows real-time reception of Tweets all across the world on a map.
4. TweetMap (https://worldmap.harvard.edu/tweetmap/): with this tool you can visualize Tweets, which have been written in a given period, and watch some interesting graphs.
5. Stweet (http://www.we-love-the.net/Stweet/ found via mashable.com/): this service mashes up Twitter and Google Street View, providing a location-based look at the neighborhood Tweets.
6. GeoChirp (http://www.geochirp.com/): this app allows you to search for Tweets in a given location, but only in a static way (no streaming then).
7. Tweet To Map (http://tweettomap.com/): this web plug-in allows you to put markers on a map, based on Tweets' data ; as I am writing, it only supports static Twitter content, so I won't use it.
## Technologies
This chapter contains descriptions of the main used technologies within the project.
### Scala
According to Wikipedia, Scala is a multi-paradigm (object-oriented, imperative, concurrent and functional) programming language designed at the EPFL in 2003 by Martin Odersky. It haves a strong and static typing discipline and runs on a JVM (Java Virtual Machine). As Scala heavily draws on Java, Java libraries may be used directly in Scala code and vice versa.
Motivations
I often heard about Scala in a good way from a lot of people and always wanted to try it out. I also enjoyed learning functional languages (like Haskell or Java8) as well as object-oriented ones during my formation. When I saw this project can be done with this language I decided to taking the risk.
### Play Framework
Play Framework is an open-source and web framework created in 2007 by Guillaume Bort and allowing the developer to write web application with Java or Scala. As I decided to use Scala in my project this choice turns out to be a good one, as the framework is compatible with the language, is well-documented and appreciated by the community. My supervisor – Mrs. Fatemi – also well knows both the framework and the language.
Installation
The installation of the framework is really simple so I won't rewrite it here: https://www.playframework.com/documentation/2.5.x/Installing.
Create a new project
To create a new Play's Scala project, just type “activator new [APPLICATION-NAME] play-scala”, where [APPLICATION-NAME] is the name of the application you want to create.
Once done, get in the new created folder and type “activator” to enter the Play console, in which you can simply compile your code and start the server with the “run” command! Once the server is launched the code will automatically compile when you load the web page.
You can find a description of an application's layout right here: https://www.playframework.com/documentation/2.5.x/Anatomy. Everything is well explained so I won't copy it here, but here are further explanation I discovered by doing some tests:
- The layout of the application's web pages is located in “app/views/main.scala.html”.
- The first parameter of the @main instruction in a view contains the page's title.
### Twitter's APIs
Before starting, notice that all the content of this chapter comes from the documentation of the official Twitter's development web site: https://dev.twitter.com/overview/documentation. Thus, many diagrams contained in this document are taken from this documentation.
Please also notice that Twitter offers a “Best Practices” page, which will be very helpful during the conception of the application, both to the security and the optimization: https://dev.twitter.com/overview/general.
To create a new application using the Twitter API, you have to go there: https://apps.twitter.com/.
#### Twitter's Technologies
Twitter offers many tools to developers to facilitate the use of their technologies within applications, which include:
- Fabric: mobile development tool used to easily interact in a stable way with the social features of Twitter (sharing, connexion, etc.).
- Twitter for Websites: widgets collection, which easily integrates Twitter's widgets (Tweet and “Follow” buttons, Tweets displaying, etc.) in a web site.
- OAuth: an authentication way used with the Twitter API for securing and authorizing the different executed requests. Notice that this is not a technology developed by Twitter but a free protocol. You can find more details about the this in the following chapter.
- REST APIs: provide a read and write access to the data of Twitter as a JSON format or via OAuth to use them in programming. They work like most of the APIs provided by services of this kind.
- Streaming APIs: those APIs continually send responses to the requests of the REST APIs trough a persisted HTTP connexion. They can be useful to continually display Tweets linked to a given hashtag and thus to automatically show new Tweets matching with the filter.
The various technologies I listed above are the ones that can potentially be interesting within the project. After a quick analysis it turns out that the tools, which will be useful and helpful are the REST API and the Streaming API, together with the OAuth for the security. It is indeed currently (at least in the first instance) not planned to use mobile technologies and the widgets option is not wide and complex enough to allow us to use it.
#### OAuth

#### REST / Streaming APIs
Introduction

Streaming API

REST API

#### Interesting Twitter's Subjects
### Twitter4J

### Geolocation Features
#### Google Maps

#### OpenStreetMap

### Data Grouping

## Prototype Applications
### Leaflet

### Twitter4JDesktop

### Leaflet and Twitter4J

### Leaflet – Countries' Borders

### Discussion

# The GeoTwit Application
## Mock-Up

## UML Diagram of the Application

## Implementation details
### Behavior of the Views

### Twitter4J

### Connection Process

# Conclusions
## Abstract
 (15ène de lignes)
Context (très court), Objectives, Approaches, Conclusions (ce que j'ai obtenu)
## Review of the Current State

## Encountered Problems

## Final Discussions
(qu'est-ce que je vais faire, etc.)

# General References
- http://mashable.com/2010/08/06/twitter-mapping-tools/#yrksT7cG8Sqg: existing Twitter mapping tools.
- Wikipedia: description about Scala and the Play Framework.
- https://www.playframework.com/: the Play Framework.
- https://dev.twitter.com/overview/documentation: documentation of the Twitter's APIs.

Planning (EN ANNEXE)
Initial Planning
Logbook
Hours