Bachelor Thesis
GeoTwit – Logbook

Miguel Santamaria

# Week 1 – 22.02.2016
Basic research and introduction of Scala and the Play framework, waiting to have more information on the project's progress.
# Week 2 – 29.02.2016
First meeting with my project's responsible – Mrs. Fatemi – concerning the general progress of the project as well as the tasks list.
During this week I will product a draft of the specifications, according to the already available instructions as well as a initial planning by week on what will be product.
In addition I will begin to do some research on the Twitter's API.
# Week 3 – 07.03.2016
Meeting with Mrs. Fatemi.
Research on the Twitter API, especially on the Streaming API as well as the Twitter4J library.
Analysis and research on interesting subjects.
# Week 4 – 14.03.2016
Meeting with Mrs. Fatemi and planning of the week's to-do tasks: try to find Switzerland-relative subjects with a high streaming rate (look in particular in medias and big swiss corporations; try to make a planning of the news), analyse the Google Maps and the OpenStreetMap's APIs and begin to testing the Twitter4J library and the Twitter's Streaming API.
# Week 5 – 21.03.2016
Meeting with Mrs. Fatemi and planning of the week's to-do tasks: finalize specifications, product first tests on the Leaflet library by using OpenStreetMap and continue research on the Twitter's API and the Twitter4J library.
# Week 6 – 04.04.2016
Weekly meeting: determine what is the way to obtain the best ratio of Tweets owning location information among research with keywords AND with location, as well as the research with only keywords and then with manual filtering of the Tweets by the location. Also compare various programming languages in the USA (at the jobs level for example); visualize research's results of the Tweets on the map; begin the mockup's production if time allows.
# Week 7 – 11.04.2016
Weekly meeting: finalize the Tweets displaying on the Web test-application and profuct an application's mockup as a priority. If time allows product first clustering analysis (at the map's displaying or the data transmission from the server's levels), analysis of the percentage of Tweets owning geolocation tags by various input parameters and research of scenarios providing good results.
# Week 8 – 18.04.2016
The meeting unfortunately couldn't take place this week, so I will continue what was giving to me during last week.
# Week 9 – 25.04.2016
Meetink with Mrs. Fatemi : we spoke about mockup and there is updates to do in it ; I also will try to draw polygon all around a country when an user double-clicks on it.